## Slide 1: Web Survey System
Drop Table Team;

## Slide 2: Andreas’ SCRUM Schedule
Sprint 1 (Completed)
Database
  Prepare SQL Scripts (2)
  Implement Tables & Relationships (1)
Sprint 2
Survey Page
  Validate Participant ID in Hyperlink (2)
  Generate Survey Table (2)
  Generate Graphical Controls (2)

## Slide 3: Andreas’ SCRUM Schedule
Sprint 3
Survey Page
  Validate User Input (3)
  Submit Survey to Database (3)
  Implement Submitted View (2)
Sprint 4
New Survey Tab
  Implement Data Handling (5)
  Implement User Interface (3)
  Implement Department Functions (2)

## Slide 4: Andreas’ SCRUM Schedule
Sprint 5
New Survey Tab
  Implement Question Selection Functionality (3)
  Validate User Input & Selections (2)
  Submit New Survey to Database (2)
  Send Automated Emails (2)

## Slide 5: Billy’s SCRUM Schedule
Sprint 2
Manage Surveys Tab
  Generate Company Table (2)
  Generate Survey Table (2)
  Generate Department Table (2)
  Generate Participant Table (2)
  Generate Graphical Controls (2)
Sprint 3
Manage Surveys Tab
  Implement Navigation (3)
  Implement Edit View (2)
  Implement Data Management (3)
    Create, update, delete

## Slide 6: Billy’s SCRUM Schedule
Sprint 4
Manage Survey Tab
  Implement Report Generating (2)
  Implement Reminder Email Generating (3)
Sprint 5
Testing
  Test System Components and Fix Bugs (5)

## Slide 7: Christian’s SCRUM Schedule
Sprint 2
Admin Page
  Implement Login Screen (3)
  Implement Navigation Tabs (3)
Sprint 3
Manage Survey Tab
  Generate Excel Report Table (5)
Sprint 4
Manage Survey Tab
  Generate Excel Charts & Graphs (3)
Sprint 5
Testing
  Test System Components and Fix Bugs (5)

## Slide 8: Gerald’s SCRUM Schedule
Sprint 2
Manage Questions Tab
  Generate Questions Table (2)
  Generate Graphical Controls (2)
  Implement Edit View (2)
Sprint 3
Manage Questions Tab
  Implement Data Management (3)
    Create, update, delete
  Implement Changing Question Numbers (3)

## Slide 9: Gerald’s SCRUM Schedule
Sprint 4
Email System
  Implement Email Script (3)
  Implement Automated Emailing (5)
Sprint 5
Testing
  Test System Components and Fix Bugs (5)