## Slide 1: Web Survey System
Drop Table Team;

## Slide 2: Andreas SCRUM Update
Completed:
Admin Page – New Survey Tab
  Implement Remainder of User Interface
  Implement Question Selection Functionality
  Validate User Input & Selections
  http://www.rrsurvey.net/createsurvey.php

## Slide 3: Andreas SCRUM Update
Work for This Week:
Admin Page – New Survey Tab
  Submit New Survey to Database
  Implement Email Functionality
  Prepare the Admin Page File
    Combine Elements of Admin Page

## Slide 4: Billy Scrum Update
Completed:
Admin Page – Manage Survey Tab
  Generate Report
  Able to add, delete, and edit on the same page

## Slide 5: Billy Scrum Update

## Slide 6: Billy Scrum Update
Issues Encountered:
Admin Page – Manage Survey Tab
  Saving Added Data To Database
  Navigation Between Views

## Slide 7: Billy Scrum Update
Work for This Week:
Admin Page – Manage Survey Tab
  Navigation Between Views
  Implementing Reminder Emails
  Fixing the Update Feature

## Slide 8: Christian Scrum Update
Completed:
Admin Page – Manage Survey Tab
  Implemented PHPSpreadsheet Library to Web Server.
  Excel file creation functionality

## Slide 9: Christian Scrum Update

## Slide 10: Christian Scrum Update
Issues Encountered:
Admin Page – Manage Survey Tab
  Excel Sheet output layout
  Data displaying and formatting

## Slide 11: Christian Scrum Update
Work for This Week:
Admin Page – Manage Survey Tab
  Generate Report Charts
  Finalize User Authentication/Page Security

## Slide 12: GERALD SCRUM UPDATE
Issues Encountered:
Admin Page – Manage Survey Question Tab
  Implement Edit / Add Functionality
    Connection to Database - Struggling with jQuery
  Integrate the Tab View to the Admin Page
    Haven’t gotten to begin work here yet

## Slide 13: GERALD SCRUM UPDATE
Work for This Week:
Admin Page – Manage Survey Question Tab
  Complete the issues mentioned on the previous slide
Implement Email Script
Implement Automated Emailing