## Slide 1: Web Survey System
Drop Table Team;

## Slide 2: Andreas SCRUM Update
Completed:
Survey Page
  Confirm Participant ID in Hyperlink
  Generate Survey Table from Selected Questions
  Generate Survey Graphical Controls
    Radio Buttons
    Submit Button
  Validate User Input
  Submit Responses to Database
  http://www.rrsurvey.net/survey.php?ID=Ygypzx9Yr5WkDfLUkvq3

## Slide 3: Andreas SCRUM Update
Completed:
Admin Page – New Survey Tab
  Implement Data Handling
  Implement Department Functions
    Add Department to List
    Update Department in List
    Remove Department from List
  http://www.rrsurvey.net/createsurvey.php

## Slide 4: Andreas SCRUM Update
Work for This Week:
Admin Page – New Survey Tab
  Implement Remainder of User Interface
  Implement Question Selection Functionality
  Validate User Input & Selections
  Submit New Survey to Database

## Slide 5: Billy Scrum Update
Completed:
Admin Page – Manage Survey Tab
  Generate Company Table
  Generate Survey Table
  Generate Department Table
  Generate Participant Table
  Implement Edit View

## Slide 6: Billy Scrum Update
Issues Encountered:
Admin Page – Manage Survey Tab
  Editing and Adding Entries Without New Page
  Implementing the Views onto a Single Page

## Slide 7: Billy Scrum Update
Work for This Week:
Admin Page – Manage Survey Tab
  Implement Navigation Between Views
  Fixing the Edit and Add Features
  Working Towards Implementing Report Generating

## Slide 8: Christian SCRUM Update
Completed:
Admin Page
  Implemented Login Page
  Implemented User Authentication
  Coded Admin Page Tab Structure

## Slide 9: Christian SCRUM Update
Issues Encountered:
Session / Token Handling
Working with JavaScript for the Login Page
Implementing a Log Out Feature

## Slide 10: Christian SCRUM Update
Work for This Week:
Generate Excel Tables from Submitted Surveys
User Interface Styling

## Slide 11: Gerald SCRUM Update
Completed:
Admin Page – Manage Survey Question Tab
  Generate Questions Table
  Generate Graphical Controls
  Implement Edit View

## Slide 12: Gerald SCRUM Update
Work for This Week:
Admin Page – Manage Survey Question Tab
  Implement Edit / Add Functionality
    Connection to Database
  Integrate the Tab View to the Admin Page